# NPC Class Template System — Master Implementation Plan

Document Version: 1.0
Date: 2026-05-25
Status: Implementation-Ready
Companion Documents: npc_class_definitions.md, creature_class_application_system.md, npc_templates_by_level.md

## Table of Contents

- 1. Executive Summary

- 2. System Architecture Overview

- 3. Integration Points with Existing Systems

- 4. Implementation Phases

- 5. Timeline Estimates

- 6. Technical Requirements

- 7. Risk Assessment & Mitigations

- 8. Testing Requirements

- 9. Success Criteria

## 1. Executive Summary

This plan covers the implementation of the NPC Class Template System for the D&D 3.5e Unity prototype. The system adds two major capabilities:

- Five NPC Classes (Adept, Aristocrat, Commoner, Expert, Warrior) — lightweight character classes for the general populace, integrated into the existing ICharacterClass / ClassRegistry architecture.

- Creature Class Application Engine — a system that applies any class levels (PC or NPC) to any creature, automatically recalculating HD, BAB, saves, skills, feats, ability scores, CR, ECL, and equipment.

The existing codebase already provides strong foundations: 11 PHB classes registered in ClassRegistry, a CreatureTypeProgression system with all 15 creature types, multiclass support via ClassLevelEntry, and a comprehensive NPCDatabase with 100+ monster definitions. This plan builds directly on these systems.

## 2. System Architecture Overview

### 2.1 High-Level Component Diagram

┌─────────────────────────────────────────────────────────────────────┐
│                        NPC Class Template System                     │
│                                                                      │
│  ┌──────────────┐   ┌───────────────────┐   ┌────────────────────┐  │
│  │  NPC Classes  │   │ Creature Class    │   │  Template Engine   │  │
│  │  (5 new)      │   │ Application Engine │   │  (Quick NPC Gen)   │  │
│  │              │   │                   │   │                    │  │
│  │ AdeptClass   │   │ ClassLevelApplier │   │ NPCTemplateDB      │  │
│  │ AristocratCl │   │ StatRecalculator  │   │ EquipmentByLevel   │  │
│  │ CommonerCl   │   │ CRCalculator      │   │ FeatRecommender    │  │
│  │ ExpertClass  │   │ ECLTracker        │   │ StatArrayApplier   │  │
│  │ WarriorClass │   │ SkillAllocator    │   │                    │  │
│  └──────┬───────┘   │ FeatProgression   │   └────────┬───────────┘  │
│         │           │ EquipmentAssigner │            │              │
│         │           └─────────┬─────────┘            │              │
│         │                     │                      │              │
│  ═══════╪═════════════════════╪══════════════════════╪══════════════ │
│         │          EXISTING SYSTEMS                  │              │
│         ▼                     ▼                      ▼              │
│  ┌──────────────┐   ┌────────────────┐   ┌───────────────────────┐  │
│  │ ClassRegistry │   │ CharacterStats │   │ NPCDatabase           │  │
│  │ (11 PHB + 5) │   │ CreatureType   │   │ NPCDefinition         │  │
│  │ ICharClass   │   │ Progression    │   │ ItemDatabase           │  │
│  └──────────────┘   └────────────────┘   └───────────────────────┘  │
└─────────────────────────────────────────────────────────────────────┘

### 2.2 New File Structure

Assets/Scripts/
├── Classes/
│   ├── NPC/
│   │   ├── AdeptClass.cs              # Adept ICharacterClass
│   │   ├── AristocratClass.cs         # Aristocrat ICharacterClass
│   │   ├── CommonerClass.cs           # Commoner ICharacterClass
│   │   ├── ExpertClass.cs             # Expert ICharacterClass
│   │   ├── WarriorClass.cs            # Warrior ICharacterClass
│   │   └── AdeptSpellList.cs          # Adept spell database
│   └── ClassRegistry.cs              # Modified: +5 NPC registrations
│
├── Character/
│   ├── CreatureClassEngine/
│   │   ├── ClassLevelApplier.cs       # Core engine: apply class to creature
│   │   ├── CreatureStatRecalculator.cs# Recalc all stats after class add
│   │   ├── CRCalculator.cs           # CR adjustment formulas
│   │   ├── ECLTracker.cs             # ECL & Level Adjustment tracking
│   │   ├── CreatureSkillAllocator.cs  # Skill point distribution
│   │   ├── CreatureFeatProgression.cs # Feat grants by total HD
│   │   ├── AbilityScoreProgression.cs # +1 ability every 4 total HD
│   │   └── StatArrayApplier.cs        # Elite/Nonelite/Basic arrays
│   ├── CharacterStats.cs             # Modified: new fields for RHD, LA
│   └── NPCEquipment/
│       ├── EquipmentByLevel.cs        # Wealth & gear tables
│       └── NPCEquipmentAssigner.cs    # Auto-equip by class & level
│
├── Templates/
│   ├── NPCTemplateDatabase.cs         # Quick-gen template lookup
│   ├── NPCTemplate.cs                # Template data structure
│   └── ExampleClassedCreatures.cs     # Pre-built monster+class combos

## 3. Integration Points with Existing Systems

### 3.1 ClassRegistry (Direct Extension)

The 5 NPC classes implement ICharacterClass and register into ClassRegistry.Init(). No interface changes required.

// ClassRegistry.cs — additions to Init()
Register(new AdeptClass());
Register(new AristocratClass());
Register(new CommonerClass());
Register(new ExpertClass());
Register(new WarriorClass());

Impact: All existing code that calls ClassRegistry.GetClass(name) automatically supports NPC classes. CharacterStats.ClassLevels can already hold any class name.

### 3.2 CharacterStats (Minor Additions)

New fields needed on CharacterStats:

// New fields for creature class application
public int RacialHitDice;                    // Monster's base HD count
public int LevelAdjustment;                  // LA for ECL calculation
public string AssociatedClassHint;           // "Fighter,Barbarian" for CR calc
public bool IsNPCClass;                      // Quick flag for NPC vs PC class

These are additive — no existing fields change.

### 3.3 CreatureTypeProgression (Already Complete)

The existing CreatureTypeProgressionDatabase already has all 15 creature types with their HD, BAB, and save progressions. The ProgressionCalculator class provides CalculateBAB(), CalculateSave(), and CalculateAverageHpFromHitDice(). No changes needed.

### 3.4 NPCDatabase / NPCDefinition (Extension)

NPCDefinitions already store creature type, HD, and combat stats. New optional fields:

// NPCDefinition additions
public int RacialHitDice;                     // e.g., 4 for Ogre
public int LevelAdjustment;                   // e.g., +2 for Drow
public string[] AssociatedClasses;            // e.g., {"Fighter", "Barbarian"} for Ogre
public string AdvancementType;                // "ByCharacterClass", "ByHD", "None"

### 3.5 Existing Equipment System

ItemDatabase, InventoryComponent, and CharacterEquipment are already functional. The new NPCEquipmentAssigner will use ItemDatabase.CloneItem() and InventoryComponent.DirectEquip() — the same patterns used by FighterClass.SetupStartingEquipment().

### 3.6 FeatManager / FeatDefinitions

Existing feat system supports HasFeat(), AddFeat(), and prerequisite checking. The CreatureFeatProgression module will use these APIs to grant feats at the correct total HD thresholds.

### 3.7 Spellcasting Systems

The existing SpellDatabase, SpellSlotManager, and per-class spell lists (Cleric, Wizard, Sorcerer, Bard, Druid, Ranger, Paladin) are already implemented. The Adept class requires a new spell list (AdeptSpellList.cs) but uses the same infrastructure.

## 4. Implementation Phases

### Phase 1: NPC Class Definitions (Foundation)

Scope: Create the 5 NPC class files implementing ICharacterClass, register them in ClassRegistry.

Deliverables: - AdeptClass.cs — d6 HD, Poor BAB, Good Fort/Will, 2+Int skills, divine spellcasting, familiar at 2nd - AristocratClass.cs — d8 HD, Medium BAB, Good Will, 4+Int skills, martial weapons, all armor/shields - CommonerClass.cs — d4 HD, Poor BAB, no good saves, 2+Int skills, one simple weapon only - ExpertClass.cs — d6 HD, Medium BAB, Good Reflex, 6+Int skills, 10 chosen class skills - WarriorClass.cs — d8 HD, Good BAB, Good Fort, 2+Int skills, martial weapons, all armor/shields - AdeptSpellList.cs — Complete 0th–5th level spell list for Adept - Updated ClassRegistry.cs with 5 new registrations

Dependencies: None (builds on existing interface)

### Phase 2: CharacterStats Extensions

Scope: Add fields and methods to CharacterStats for tracking racial HD, level adjustment, and NPC class metadata.

Deliverables: - New fields: RacialHitDice, LevelAdjustment, AssociatedClassHint, stat array type - TotalHitDice property: RacialHitDice + sum(ClassLevels.Level) - EffectiveCharacterLevel property: TotalHitDice + LevelAdjustment - Modified RecalculateAllStats() to incorporate racial HD into BAB/saves - Backward compatibility: all new fields default to 0/null, existing creatures unaffected

Dependencies: Phase 1

### Phase 3: CR & ECL Calculation Engine

Scope: Build the mathematical engine for Challenge Rating and Effective Character Level.

Deliverables: - CRCalculator.cs — Static methods for: - CalculateCR(baseCR, classLevels, associatedClasses, racialHD) — full CR formula - Associated class: +1 CR per level - Nonassociated class: +½ CR per level (up to RHD), then +1 per level - NPC classes always nonassociated - Fractional CR rounding rules - ECLTracker.cs — CalculateECL(racialHD, classLevels, levelAdjustment) - Unit tests covering all edge cases (Ogre Barbarian, Troll Wizard, Kobold Sorcerer, etc.)

Dependencies: Phase 2

### Phase 4: Creature Class Application Engine

Scope: Build the core engine that takes a base creature and adds class levels, recalculating all stats.

Deliverables: - ClassLevelApplier.cs — Main entry point: csharp   public static CharacterStats ApplyClassLevels(       NPCDefinition baseCreature,       string className,       int classLevel,       StatArrayType statArray = StatArrayType.Elite) - CreatureStatRecalculator.cs — Recalculates: - Total HD (racial + class) - Combined BAB (racial BAB + class BAB) - Combined saves (racial + class, stacking) - HP (racial HP + class HP using appropriate hit dice) - Ability scores (racial base + array assignment + racial modifiers + level increases) - CreatureSkillAllocator.cs — Allocates skill points from class levels, respecting max ranks = TotalHD + 3 - CreatureFeatProgression.cs — Grants feats at 1st HD, then every 3 HD - AbilityScoreProgression.cs — +1 to an ability at every 4 total HD - StatArrayApplier.cs — Applies Elite/Nonelite/Basic arrays to creatures

Dependencies: Phase 3

### Phase 5: Equipment & Wealth System

Scope: Build the NPC equipment assignment system based on level, class, and wealth tables.

Deliverables: - EquipmentByLevel.cs — Data tables: - Character Wealth by Level (levels 1–20) - NPC Gear Value table - Equipment loadout recommendations by class archetype and level - NPCEquipmentAssigner.cs — Auto-equip logic: - Select appropriate weapons/armor by class proficiency - Assign magic items within wealth budget - Scale enhancement bonuses by level tier - Handle creature-specific constraints (size, natural weapons) - Integration with existing ItemDatabase and InventoryComponent

Dependencies: Phase 4

### Phase 6: Template Database & Quick Generation

Scope: Create a template library for instant NPC/monster generation.

Deliverables: - NPCTemplate.cs — Data class for pre-built configurations - NPCTemplateDatabase.cs — Lookup tables for: - All 11 PHB classes at levels 1, 5, 10, 15, 20 - All 5 NPC classes at levels 1, 5, 10 - Common classed creatures (Ogre Barbarian 3, Lizardfolk Druid 5, Kobold Sorcerer 4, etc.) - ExampleClassedCreatures.cs — Pre-calculated stat blocks for common combos - API: NPCTemplateDatabase.Generate("Ogre", "Barbarian", 3) → complete CharacterStats

Dependencies: Phase 5

### Phase 7: Integration & Polish

Scope: Wire the system into the game’s UI, encounter system, and AI.

Deliverables: - NPCDatabase entries updated with RacialHitDice, LevelAdjustment, AssociatedClasses - Encounter generator can spawn classed creatures - Tooltip/UI shows class levels on creature names (e.g., “Ogre Barbarian 3”) - AI profile auto-selection for classed creatures - Performance optimization for batch generation

Dependencies: Phase 6

### Phase 8: Validation & Comprehensive Testing

Scope: End-to-end validation against SRD reference stat blocks.

Deliverables: - Automated test suite comparing generated stat blocks to SRD examples - Edge case testing (0 racial HD humanoids, high-LA creatures, multiclass monsters) - Performance benchmarks for batch NPC generation - Documentation finalization

Dependencies: Phase 7

## 5. Timeline Estimates

| Phase | Description | Estimated Duration | Cumulative |
| --- | --- | --- | --- |
| 1 | NPC Class Definitions | 2–3 days | 2–3 days |
| 2 | CharacterStats Extensions | 1–2 days | 3–5 days |
| 3 | CR & ECL Calculation Engine | 2–3 days | 5–8 days |
| 4 | Creature Class Application Engine | 3–4 days | 8–12 days |
| 5 | Equipment & Wealth System | 2–3 days | 10–15 days |
| 6 | Template Database & Quick Gen | 2–3 days | 12–18 days |
| 7 | Integration & Polish | 2–3 days | 14–21 days |
| 8 | Validation & Testing | 2–3 days | 16–24 days |

Total Estimate: 16–24 development days (3–5 weeks)

## 6. Technical Requirements

### 6.1 Codebase Standards

- All classes implement ICharacterClass — no new interfaces needed

- Static utility classes for calculation engines (matches existing ProgressionCalculator pattern)

- Defensive null checks on all creature lookups

- Debug.Log for initialization, Debug.LogWarning for fallbacks

### 6.2 Data Accuracy Requirements

- All progression tables must match D&D 3.5e SRD values exactly

- CR calculations must handle fractional CRs (stored as strings: “1/2”, “1/3”, etc.)

- BAB progression: Good = level, Medium = ¾ level, Poor = ½ level (integer division)

- Save progression: Good = 2 + level/2, Poor = level/3 (integer division)

- Feat progression: 1st HD + every 3 HD thereafter (1, 3, 6, 9, 12, …)

- Ability score increase: every 4 total HD (4, 8, 12, 16, 20)

### 6.3 Performance Requirements

- Single NPC generation: < 5ms

- Batch generation (20 NPCs): < 50ms

- No heap allocations in hot path (reuse lists/arrays where possible)

### 6.4 Compatibility Requirements

- All existing NPCDatabase entries continue to work without modification

- Existing CharacterStats instances with ClassLevels containing PHB classes are unaffected

- New fields default to zero/null, maintaining backward compatibility

## 7. Risk Assessment & Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| ICharacterClass interface insufficient for NPC class features (e.g., Expert’s 10 chosen skills) | Medium | Medium | Add optional CustomClassSkills property; Expert overrides ClassSkills dynamically |
| CR fractional math rounding errors | Medium | High | Use integer arithmetic with ×2 scaling (store half-CRs as integers internally) |
| Adept spellcasting doesn’t fit existing spell slot system | Low | High | Adept uses same divine preparation model as Cleric; create parallel spell list |
| Equipment auto-assignment exceeds wealth budget | Medium | Medium | Budget-first algorithm: allocate primary weapon/armor first, then fill remaining |
| Existing NPCDefinitions lack racial HD data | Certain | Low | Phase 7 adds the data; until then, creatures use existing stats as-is |

## 8. Testing Requirements

### 8.1 Unit Tests (Per Phase)

Phase 1 — NPC Class Tests: - Each NPC class returns correct HitDie, BABAtLevel3, SkillPointsPerLevel, save booleans - ClassRegistry contains all 16 classes after Init() - Adept spell list contains correct spells at each level

Phase 3 — CR Calculation Tests:

// Ogre (CR 3) + Barbarian 2 (associated) = CR 5
Assert.AreEqual(5f, CRCalculator.Calculate(3f, "Barbarian", 2, 4, new[]{"Fighter","Barbarian"}));

// Ogre (CR 3) + Wizard 4 (nonassociated, 4 <= 4 RHD) = CR 3 + 2 = 5
Assert.AreEqual(5f, CRCalculator.Calculate(3f, "Wizard", 4, 4, new[]{"Fighter","Barbarian"}));

// Troll (CR 5) + Wizard 8 (6 nonassoc @½ = +3, 2 @1 = +2) = CR 10
Assert.AreEqual(10f, CRCalculator.Calculate(5f, "Wizard", 8, 6, new[]{"Fighter","Barbarian"}));

Phase 4 — Stat Recalculation Tests: - Ogre + Barbarian 2: total HD = 6, BAB = 5, HP correct - Kobold Sorcerer 4: verify 0 racial HD humanoid handled correctly - Save stacking: racial good + class good produces correct combined value

Phase 5 — Equipment Tests: - Level 5 Fighter NPC has gear value ≈ 9,000 gp - Level 10 Wizard NPC includes headband of intellect - Equipment respects class proficiency (no plate armor on Wizard)

### 8.2 Integration Tests

- Generate an Ogre Barbarian 3 and compare against SRD example stat block

- Generate a Human Warrior 5 and verify all values match research document

- Spawn a classed creature in combat, verify it attacks/takes damage correctly

- Multiclass monster: Drow Fighter 2/Rogue 3 with LA +2

### 8.3 Regression Tests

- All existing 11 PHB classes still function identically

- All existing NPCDatabase creatures spawn correctly

- CharacterStats serialization/deserialization handles new fields gracefully

## 9. Success Criteria

### 9.1 Functional Criteria

| Criterion | Measurement |
| --- | --- |
| All 5 NPC classes registered and functional | ClassRegistry.Count == 16 |
| Any creature can receive any class levels | ClassLevelApplier.Apply() succeeds for all creature type + class combos |
| CR calculation matches SRD rules | 100% of test vectors pass |
| ECL calculation correct | ECL = RHD + Class Levels + LA for all test cases |
| Stat recalculation accurate | BAB, saves, HP, skills, feats all correct per SRD |
| Equipment assignment within budget | Total gear value within ±5% of wealth-by-level table |
| Template generation functional | NPCTemplateDatabase.Generate() returns valid stat blocks for all templates |

### 9.2 Performance Criteria

| Criterion | Target |
| --- | --- |
| Single NPC generation time | < 5ms |
| Batch generation (20 NPCs) | < 50ms |
| Memory: no per-frame allocations from template system | 0 GC allocs in steady state |

### 9.3 Compatibility Criteria

| Criterion | Measurement |
| --- | --- |
| Existing PHB classes unaffected | All Phase1/Phase2/Phase3 class tests pass |
| Existing NPCDatabase creatures unchanged | Full regression suite passes |
| Existing combat system works with classed creatures | Combat integration test suite passes |

End of Master Implementation Plan