# Major Wondrous Items by Complexity

Project: DND35Prototype
Date: May 25, 2026
Related: major_wondrous_items_implementation_plan.md

## OVERVIEW

This document provides a detailed breakdown of all major wondrous items organized by implementation complexity. Each tier represents exponentially increasing development time and technical challenges.

Complexity Rating System: - ⭐ = Trivial (< 1 day) - ⭐⭐ = Simple (2-3 days) - ⭐⭐⭐ = Moderate (5-7 days) - ⭐⭐⭐⭐ = Complex (2-3 weeks) - ⭐⭐⭐⭐⭐ = Artifact-Level (3-4 weeks)

## TIER 1: SIMPLE IMPLEMENTATIONS (⭐⭐)

Estimated Time per Item: 2-3 days
Total Items: 8
Total Time: 2-3 weeks

These items build on existing systems with minimal new code. They primarily involve creating item data, assigning properties, and hooking into established mechanics.

### 1. Carpet of Flying (4 variants)

Price: 20,000 / 35,000 / 60,000 / 75,000 gp
Complexity: ⭐⭐

Why Simple: - Flying mechanics likely already exist (Wings of Flying, Fly spell) - Just needs vehicle/passenger capacity tracking - Different sizes = different data values

Implementation:

public class CarpetOfFlying : MagicalVehicle
{
    public enum Size { Small_5x5, Medium_5x10, Large_10x10, XLarge_10x15 }
    
    public CarpetOfFlying(Size size)
    {
        FlySpeed = 40;
        MovementType = Movement.Fly;
        
        switch(size)
        {
            case Size.Small_5x5: 
                Capacity = 1; 
                MaxWeight = 200; 
                Price = 20000; 
                break;
            // etc.
        }
    }
}

Dependencies: - Flight system (assumed exists) - Weight/passenger tracking

Time Estimate: 1 day (all 4 variants together)

### 2. Mantle of Spell Resistance (5 variants)

Price: 90,000 / 121,000 / 157,000 / 198,000 / 250,000 gp
Complexity: ⭐⭐

Why Simple: - SR system likely exists (Robe of Archmagi already implemented with SR 18) - Just grant different SR values - Main logic: highest SR wins (no stacking)

Implementation:

public class MantleOfSpellResistance : WondrousItem
{
    public int SpellResistanceValue { get; set; }
    
    public override void OnEquip(Character wearer)
    {
        wearer.AddSpellResistance(SpellResistanceValue);
    }
    
    public override void OnUnequip(Character wearer)
    {
        wearer.RemoveSpellResistance(SpellResistanceValue);
    }
}

Dependencies: - Spell Resistance calculation system - Stacking rules (verify highest wins)

Time Estimate: 1 day (including verification of SR stacking)

### 3. Stone Horse (3 variants)

Price: 10,000 / 14,800 / 28,500 gp
Complexity: ⭐⭐

Why Simple: - Figurines of Wondrous Power likely already implemented (minor items) - Stone Horse is just another figurine type - Transform into mount on command

Implementation:

public class StoneHorse : FigurineOfWondrousPower
{
    public enum Type { Courser, Destrier, DestrierGreater }
    
    public StoneHorse(Type type)
    {
        UsesPerWeek = 1;
        Duration = 24 * 60; // 24 hours in rounds
        
        switch(type)
        {
            case Type.Courser:
                CreatureType = "Light Horse";
                Price = 10000;
                break;
            case Type.Destrier:
                CreatureType = "Heavy Horse";
                Price = 14800;
                break;
            case Type.DestrierGreater:
                CreatureType = "Heavy Horse";
                CanFly = true;
                FlySpeed = 60;
                Price = 28500;
                break;
        }
    }
}

Dependencies: - Figurine transformation system (from minor items) - Horse creature stats

Time Estimate: 1 day (all 3 types)

### 4. Periapt of Proof Against Poison

Price: 27,000 gp
Complexity: ⭐⭐

Why Simple: - Just sets poison immunity flag - Single binary effect

Implementation:

public class PeriaptOfProofAgainstPoison : WondrousItem
{
    public override void OnEquip(Character wearer)
    {
        wearer.ImmuneToPoisonAll = true;
    }
    
    public override void OnUnequip(Character wearer)
    {
        wearer.ImmuneToPoisonAll = false;
    }
}

Dependencies: - Poison immunity system (likely exists for creatures like constructs)

Time Estimate: 0.5 days

### 5. Scarab, Golembane

Price: 2,500 gp
Complexity: ⭐⭐

Why Simple: - Grant +2 bonus on attacks vs golems - Allow critical hits vs golems (override immunity)

Implementation:

public class ScarabGolembane : WondrousItem
{
    public override void OnEquip(Character wearer)
    {
        wearer.AddConditionalBonus(new ConditionalBonus
        {
            BonusType = BonusType.Luck,
            Value = 2,
            AppliesTo = "Attack",
            Condition = "Target is Golem"
        });
        
        wearer.CanCriticalHitGolems = true;
    }
}

Dependencies: - Creature type checking (golem detection) - Critical hit immunity override

Time Estimate: 0.5 days

### 6. Bottle of Air

Price: 7,250 gp
Complexity: ⭐⭐

Why Simple: - Grants immunity to suffocation/drowning - Single continuous effect

Implementation:

public class BottleOfAir : WondrousItem
{
    public override void OnEquip(Character wearer)
    {
        wearer.ImmuneToSuffocation = true;
        wearer.CanBreatheUnderwater = true;
    }
}

Dependencies: - Environmental hazard system (suffocation/drowning)

Time Estimate: 0.5 days

### 7. Wings of Flying

Price: 54,000 gp
Complexity: ⭐⭐

Why Simple: - Grant fly speed 60 ft, unlimited duration - Similar to Carpet of Flying but worn item

Implementation:

public class WingsOfFlying : WondrousItem
{
    public override void OnEquip(Character wearer)
    {
        wearer.FlySpeed = 60;
        wearer.FlightManeuverability = Maneuverability.Average;
    }
    
    public override void OnUnequip(Character wearer)
    {
        wearer.FlySpeed = 0;
    }
}

Dependencies: - Flight system

Time Estimate: 0.5 days

### 8. Robe of Blending

Price: 8,400 gp
Complexity: ⭐⭐

Why Simple: - +10 competence bonus to Hide checks - Single skill modifier

Implementation:

public class RobeOfBlending : WondrousItem
{
    public override void OnEquip(Character wearer)
    {
        wearer.AddSkillBonus(Skill.Hide, 10, BonusType.Competence);
    }
}

Dependencies: - Skill bonus system

Time Estimate: 0.25 days

## TIER 2: MODERATE COMPLEXITY (⭐⭐⭐)

Estimated Time per Item: 5-7 days
Total Items: 18
Total Time: 13-18 weeks

These items require new mechanics but are focused on a single primary ability or small set of related abilities.

### 9. Amulet of the Planes

Price: 120,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Requires planar travel system implementation - At-will plane shift (unlimited uses) - Will save for unwilling targets

New System Required: Planar Travel

Implementation:

public class AmuletOfThePlanes : WondrousItem
{
    public void UsePlaneShift(Character wearer, Plane destination)
    {
        // At-will activation
        PlanarTravelSystem.PlaneShift(wearer, destination, requiresWillSave: false);
    }
}

Dependencies: - Planar travel system - Plane enum/database - Will save mechanics

Time Estimate: 5 days (after planar system built)

### 10. Cubic Gate

Price: 164,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - 6 sides, each attuned to different plane - Track charges per side (3/week each = 18 total charges) - Gate spell (allows calling creatures from plane)

Implementation:

public class CubicGate : WondrousItem
{
    public Dictionary<int, Plane> SideAttunements; // Side 1-6 -> Plane
    public Dictionary<int, int> SideCharges; // Side 1-6 -> Charges remaining
    
    public void ActivateSide(int side)
    {
        if (SideCharges[side] > 0)
        {
            Plane destination = SideAttunements[side];
            PlanarTravelSystem.CreateGate(destination, duration: 10); // 1 round/level (CL 10)
            SideCharges[side]--;
        }
    }
    
    public void RestoreWeeklyCharges()
    {
        for (int i = 1; i <= 6; i++)
        {
            SideCharges[i] = 3;
        }
    }
}

Dependencies: - Planar travel system - Per-side charge tracking - Weekly reset mechanics

Time Estimate: 7 days

### 11. Well of Many Worlds

Price: 82,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Random plane portal generation - Two-way portal (unlike one-way plane shift) - Dangerous interaction with Portable Hole

Implementation:

public class WellOfManyWorlds : WondrousItem
{
    public void SpreadOnGround()
    {
        Plane randomPlane = GetRandomPlane();
        Portal portal = PlanarTravelSystem.CreatePortal(randomPlane, isTwoWay: true);
        
        // Check for Portable Hole within 10 ft
        if (DetectPortableHoleNearby())
        {
            DestroyBothItems();
            CreateAstralGate();
        }
    }
    
    private Plane GetRandomPlane()
    {
        Plane[] planes = { Plane.Ethereal, Plane.Astral, Plane.Elemental_Air, 
                           Plane.Elemental_Earth, Plane.Elemental_Fire, Plane.Elemental_Water };
        return planes[Random.Range(0, planes.Length)];
    }
}

Dependencies: - Portal creation (different from plane shift) - Random plane selection - Item proximity detection - Item destruction mechanics

Time Estimate: 6 days

### 12. Mantle of Faith

Price: 76,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Multiple abilities: +5 saves + 4 spells 1/day - Charge tracking for 4 different spells

Implementation:

public class MantleOfFaith : WondrousItem
{
    public Dictionary<string, int> DailyCharges; // Bless, Detect Evil, Remove Fear, Aid
    
    public override void OnEquip(Character wearer)
    {
        wearer.AddSaveBonus(5, BonusType.Resistance, SavingThrow.All);
        
        DailyCharges = new Dictionary<string, int>
        {
            { "Bless", 1 },
            { "DetectEvil", 1 },
            { "RemoveFear", 1 },
            { "Aid", 1 }
        };
    }
    
    public void CastSpell(string spellName)
    {
        if (DailyCharges[spellName] > 0)
        {
            SpellEffects.Cast(spellName, wearer);
            DailyCharges[spellName]--;
        }
    }
}

Dependencies: - Spell effect system (Bless, Detect Evil, Remove Fear, Aid) - Daily charge reset

Time Estimate: 5 days

### 13. Robe of Stars

Price: 58,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - +1 luck bonus to saves (simple) - Astral travel (requires planar system) - 6 consumable stars (Magic Missile at 5th level) - Becomes non-magical when all stars used

Implementation:

public class RobeOfStars : WondrousItem
{
    public int StarsRemaining = 6;
    
    public void DetachStar()
    {
        if (StarsRemaining > 0)
        {
            SpellEffects.MagicMissile(casterLevel: 5, missiles: 3);
            StarsRemaining--;
            
            if (StarsRemaining == 0)
            {
                BecomeNonMagical();
            }
        }
    }
    
    public void TravelThroughAstralPlane(Vector3 destination)
    {
        PlanarTravelSystem.AstralTravel(wearer, destination);
    }
}

Dependencies: - Astral Plane travel - Consumable charges (star removal) - Magic Missile spell - Item becomes non-magical mechanic

Time Estimate: 6 days

### 14. Lyre of Building

Price: 13,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Fabricate spell (CL 13) - Can create structures/buildings - Takes 30 minutes to use - 1/week limitation

Implementation:

public class LyreOfBuilding : WondrousItem
{
    public int UsesRemaining = 1; // Resets weekly
    
    public void PlayLyre(Material material, int cubicFeet)
    {
        if (UsesRemaining > 0)
        {
            // Fabricate: transform raw materials into finished product
            SpellEffects.Fabricate(material, cubicFeet, casterLevel: 13);
            StartCoroutine(DelayedUse(30 * 60)); // 30 minutes
            UsesRemaining--;
        }
    }
}

Dependencies: - Fabricate spell mechanics - Material type system - Construction rules - Time passage (30 minutes)

Time Estimate: 5 days

### 15-16. Mattock/Maul of the Titans

Price: 23,348 / 25,305 gp
Complexity: ⭐⭐⭐

Why Moderate: - Requires high Strength to wield (19/23) - Increased damage dice (4d6 / 4d8) - Special abilities (excavation / sunder)

Implementation:

public class MattockOfTitans : Weapon
{
    public int RequiredStrength = 19;
    
    public override bool CanWield(Character wielder)
    {
        return wielder.Strength >= RequiredStrength;
    }
    
    public override int RollDamage()
    {
        return DiceRoller.Roll("4d6") + StrengthBonus;
    }
    
    public void Excavate(Tile target)
    {
        // Remove 10 cubic feet of stone per 10 minutes
        if (target.Material == Material.Stone)
        {
            target.Remove(10); // cubic feet
        }
    }
}

Dependencies: - Strength requirement checks - Custom damage dice - Excavation mechanics (Mattock) - Sunder bonus (Maul)

Time Estimate: 4 days (both weapons together)

### 17. Cloak of the Bat

Price: 26,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Multiple abilities: hang, polymorph into bat, fly - Polymorph requires creature transformation

Implementation:

public class CloakOfBat : WondrousItem
{
    public void Hang()
    {
        // Hang from ceiling like bat (rest position)
        wearer.Posture = Posture.Hanging;
    }
    
    public void PolymorphIntoBat()
    {
        Polymorph.Transform(wearer, CreatureType.Bat, duration: Unlimited);
    }
    
    public void FlyInDarkness()
    {
        if (IsInDarkOrTwilight())
        {
            wearer.FlySpeed = 60;
        }
    }
}

Dependencies: - Polymorph system - Bat creature stats - Light level detection

Time Estimate: 5 days

### 18. Scarab of Protection

Price: 38,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - +4 resistance to all saves - Absorbs death effects (12 levels) - Absorbs negative energy (200 hp) - Charge tracking for two separate pools

Implementation:

public class ScarabOfProtection : WondrousItem
{
    public int DeathEffectCharges = 12;
    public int NegativeEnergyCharges = 200;
    
    public override void OnEquip(Character wearer)
    {
        wearer.AddSaveBonus(4, BonusType.Resistance, SavingThrow.All);
    }
    
    public bool AbsorbDeathEffect(int spellLevel)
    {
        if (DeathEffectCharges >= spellLevel)
        {
            DeathEffectCharges -= spellLevel;
            return true; // Effect absorbed
        }
        return false;
    }
    
    public bool AbsorbNegativeEnergy(int damage)
    {
        if (NegativeEnergyCharges >= damage)
        {
            NegativeEnergyCharges -= damage;
            return true;
        }
        return false;
    }
}

Dependencies: - Death effect detection - Negative energy damage tracking - Charge depletion

Time Estimate: 6 days

### 19. Phylactery of Faithfulness

Price: 1,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - Requires divine code/tenets system - Must evaluate if action violates deity’s rules - AI/logic to determine violations

Implementation:

public class PhylacteryOfFaithfulness : WondrousItem
{
    public bool WillViolateDivineTenets(Character wearer, Action proposedAction)
    {
        Deity deity = wearer.Deity;
        
        // Check action against deity's tenets
        foreach (var tenet in deity.Tenets)
        {
            if (tenet.IsViolatedBy(proposedAction))
            {
                return true;
            }
        }
        
        return false;
    }
}

Dependencies: - Deity system with defined tenets - Action classification - Violation checking logic

Time Estimate: 7 days (requires complex divine code system)

### 20-21. Candle of Invocation / Incense of Meditation

Price: 8,400 / 4,900 gp
Complexity: ⭐⭐⭐

Why Moderate: - Alignment-specific (Candle) - Divine caster requirement - Temporary CL boost for spell preparation (Incense) - Gate spell (Candle) - Burn time tracking (consumable)

Time Estimate: 5 days (both items together)

### 22. Mantle of Great Stealth

Price: 242,000 gp
Complexity: ⭐⭐⭐

Why Moderate: - +10 competence bonus to Hide and Move Silently - Invisibility at will - Greater Invisibility 1/day

Implementation:

public class MantleOfGreatStealth : WondrousItem
{
    public int GreaterInvisibilityCharges = 1;
    
    public override void OnEquip(Character wearer)
    {
        wearer.AddSkillBonus(Skill.Hide, 10, BonusType.Competence);
        wearer.AddSkillBonus(Skill.MoveSilently, 10, BonusType.Competence);
    }
    
    public void UseInvisibility()
    {
        SpellEffects.Invisibility(wearer);
    }
    
    public void UseGreaterInvisibility()
    {
        if (GreaterInvisibilityCharges > 0)
        {
            SpellEffects.GreaterInvisibility(wearer);
            GreaterInvisibilityCharges--;
        }
    }
}

Dependencies: - Invisibility spell effects - Daily charge reset

Time Estimate: 4 days

### 23-26. Elemental Control Items (4 items)

Price: 100,000 gp each
Complexity: ⭐⭐⭐ each

Why Moderate: - Summon Elder Elemental (large creature with complex stats) - Control existing elementals (Charisma check vs target) - Once per day limitation

Time Estimate: 7 days for all 4 (shared system)

## TIER 3: COMPLEX MULTI-ABILITY (⭐⭐⭐⭐)

Estimated Time per Item: 2-3 weeks
Total Items: 10
Total Time: 20-30 weeks

These items have multiple powerful systems working together, requiring significant integration work.

### 27. Efreeti Bottle

Price: 145,000 gp
Complexity: ⭐⭐⭐⭐

Why Complex: - Summon efreeti with full stats and AI - Service mechanics (1 hour of service) - Wish negotiation (efreeti may offer 3 wishes for freedom) - Can trap outsiders (like Iron Flask but limited) - Creature trapping system

Implementation Challenges: - Efreeti AI (obey commands for 1 hour) - Wish mechanics (rare and powerful) - Trap outsiders (requires creature type checking) - Service duration tracking

Dependencies: - Creature Trapping System - Efreeti creature stats - Wish spell implementation - Service/command AI

Time Estimate: 2 weeks

### 28. Iron Cobra

Price: 80,000 gp
Complexity: ⭐⭐⭐⭐

Why Complex: - Autonomous construct with AI - Poison bite (Fort DC 20, 1d3 Con/round for 6 rounds) - Follows simple commands (guard, attack, follow, stay) - Permanent guardian (not consumable)

Implementation Challenges: - Construct AI state machine - Command parsing - Guard mode (attack hostiles within range) - Poison effect with duration

Implementation:

public class IronCobra : ConstructGuardian
{
    public enum Command { Guard, Attack, Follow, Stay }
    public Command CurrentCommand;
    
    public override void Update()
    {
        switch (CurrentCommand)
        {
            case Command.Guard:
                AttackNearestHostile();
                break;
            case Command.Attack:
                AttackDesignatedTarget();
                break;
            case Command.Follow:
                FollowOwner();
                break;
            case Command.Stay:
                // Idle
                break;
        }
    }
    
    public void PoisonBite(Character target)
    {
        if (AttackRoll() >= target.AC)
        {
            int damage = DiceRoller.Roll("1d6+4");
            target.TakeDamage(damage);
            
            if (!SavingThrows.MakeFortSave(target, 20))
            {
                target.AddEffect(new PoisonEffect
                {
                    SaveDC = 20,
                    Damage = "1d3 Con",
                    Duration = 6,
                    Frequency = "per round"
                });
            }
        }
    }
}

Dependencies: - Construct AI framework - Command system - Poison with Con damage - Permanent guardian mechanics

Time Estimate: 2 weeks

### 29-32. Horn of Valhalla (4 types)

Price: 15,000 / 20,000 / 35,000 / 50,000 gp
Complexity: ⭐⭐⭐⭐ for the system

Why Complex: - Summon 2d4+X berserkers (temporary allies) - Berserker stats and AI - Proficiency requirements (Brass, Bronze, Iron) - Duration tracking (fight for 1 hour) - 1/week limitation

Implementation Challenges: - Summon multiple creatures at once - Temporary ally AI (follow user, attack enemies) - Proficiency checking (martial weapon proficiency required) - Cleanup after duration ends

Dependencies: - Berserker stat blocks - Temporary ally system - Proficiency checking - Mass summoning

Time Estimate: 2.5 weeks (for all 4 horns)

### 33. Apparatus of Kwalish

Price: 90,000 gp
Complexity: ⭐⭐⭐⭐

Why Complex: - Vehicle with 10 levers controlling functions - Each lever has specific effect (forward, back, left, right, up, down, open/close windows, claw attacks, etc.) - AC 20, 200 HP (can take damage) - 2 pincer attacks (2d6+6 each) - Holds 2 Medium creatures

Implementation Challenges: - Lever control UI (10 buttons) - Vehicle movement (walk + swim) - Attack from vehicle - Vision system (windows open/closed) - Passenger management - Damage to vehicle

Implementation:

public class ApparatusOfKwalish : MagicalVehicle
{
    public enum Lever 
    { 
        Forward, Backward, Left, Right, 
        Up, Down, 
        OpenWindows, CloseWindows, 
        ExtendClaws, RetractClaws 
    }
    
    public Dictionary<Lever, bool> LeverStates;
    
    public void PullLever(Lever lever)
    {
        switch (lever)
        {
            case Lever.Forward:
                MoveForward(30); // 30 ft speed
                break;
            case Lever.ExtendClaws:
                AttackWithClaws();
                break;
            case Lever.OpenWindows:
                WindowsOpen = true;
                // Can see outside but vulnerable
                break;
            // etc.
        }
    }
    
    private void AttackWithClaws()
    {
        // 2 attacks at +12 melee
        for (int i = 0; i < 2; i++)
        {
            int attackRoll = DiceRoller.Roll("1d20") + 12;
            if (attackRoll >= target.AC)
            {
                int damage = DiceRoller.Roll("2d6+6");
                target.TakeDamage(damage);
            }
        }
    }
}

Dependencies: - Vehicle system (base class) - Lever control UI - Underwater movement - Vehicle HP/AC tracking - Vehicle attacks

Time Estimate: 3 weeks

### 34. Mirror of Opposition

Price: 92,000 gp
Complexity: ⭐⭐⭐⭐

Why Complex: - Clone entire character (stats, abilities, spells, items) - Invert alignment - Duplicate attacks original - Duplicate’s items are non-magical - Duration: until defeated or 1d4+10 rounds

Implementation Challenges: - Deep copy of character data - Alignment inversion logic - Duplicate AI (hostile to original) - Non-magical item copies - Timed destruction

Implementation:

public class MirrorOfOpposition : MagicalMirror
{
    public Character CreateDuplicate(Character original)
    {
        // Deep clone character
        Character duplicate = DeepClone(original);
        
        // Invert alignment
        duplicate.Alignment = InvertAlignment(original.Alignment);
        
        // Make items non-magical
        foreach (var item in duplicate.Inventory)
        {
            item.IsMagical = false;
        }
        
        // Set to attack original
        duplicate.SetTarget(original);
        duplicate.Attitude = Attitude.Hostile;
        
        // Destruction timer
        int duration = Random.Range(1, 4) + 10;
        StartCoroutine(DestroyAfterRounds(duplicate, duration));
        
        return duplicate;
    }
    
    private Alignment InvertAlignment(Alignment original)
    {
        Alignment inverted = new Alignment();
        
        // Lawful <-> Chaotic
        if (original.LawChaos == LawChaosAxis.Lawful)
            inverted.LawChaos = LawChaosAxis.Chaotic;
        else if (original.LawChaos == LawChaosAxis.Chaotic)
            inverted.LawChaos = LawChaosAxis.Lawful;
        else
            inverted.LawChaos = LawChaosAxis.Neutral;
        
        // Good <-> Evil
        if (original.GoodEvil == GoodEvilAxis.Good)
            inverted.GoodEvil = GoodEvilAxis.Evil;
        else if (original.GoodEvil == GoodEvilAxis.Evil)
            inverted.GoodEvil = GoodEvilAxis.Good;
        else
            inverted.GoodEvil = GoodEvilAxis.Neutral;
        
        return inverted;
    }
}

Dependencies: - Character deep cloning - Alignment system - Duplicate AI - Timed entity destruction

Time Estimate: 2.5 weeks

## TIER 4: ARTIFACT-LEVEL (⭐⭐⭐⭐⭐)

Estimated Time per Item: 3-4 weeks
Total Items: 3
Total Time: 9-12 weeks

These are the most complex items, requiring multiple interacting systems, extensive UI, and careful save/load handling.

### 35. Iron Flask

Price: 170,000 gp
Complexity: ⭐⭐⭐⭐⭐

Why Artifact-Level: - Trap ANY creature (not just outsiders) - Store creature indefinitely with complete state preservation - Service mechanics (creature serves for 1 hour OR is hostile) - Must work with save/load system - Capacity: 1 creature (but any power level)

Implementation Challenges: - Serialize complete creature state - Handle creatures with active effects, temporary bonuses, etc. - Service AI (obey commands for 1 hour) - Hostile release (immediate combat) - Interaction with other trapping items (only 1 creature)

Implementation:

public class IronFlask : WondrousItem
{
    public TrappedCreature Creature;
    
    public bool TrapCreature(Character target)
    {
        if (Creature != null)
            return false; // Already occupied
        
        // Will save DC 19
        if (SavingThrows.MakeWillSave(target, 19))
            return false; // Resisted
        
        // Trap creature
        Creature = new TrappedCreature
        {
            Name = target.Name,
            SerializedData = SerializeCharacter(target),
            TrapTime = DateTime.Now
        };
        
        // Remove from game world
        RemoveFromCombat(target);
        
        return true;
    }
    
    public Character ReleaseCreature(bool friendly)
    {
        if (Creature == null)
            return null;
        
        // Restore creature
        Character released = DeserializeCharacter(Creature.SerializedData);
        
        if (friendly)
        {
            // Serve for 1 hour
            released.Attitude = Attitude.Friendly;
            released.Owner = user;
            released.ServiceDuration = 600; // 1 hour = 600 rounds
        }
        else
        {
            // Hostile
            released.Attitude = Attitude.Hostile;
            released.Target = user;
        }
        
        // Clear flask
        Creature = null;
        
        return released;
    }
}

Dependencies: - Creature Trapping System (must be built first) - Character serialization/deserialization - Service AI with command following - Save/load persistence - Will save mechanics

Time Estimate: 3.5 weeks

### 36. Mirror of Life Trapping

Price: 200,000 gp
Complexity: ⭐⭐⭐⭐⭐

Why Artifact-Level: - Trap up to 15 creatures (massive capacity) - UI required to view all trapped creatures - Speak command word + name to view specific creature - Release individually or all at once (mass release) - Automatic trapping (triggers when viewed) - 50 ft range - Save/load must preserve all 15 creatures

Implementation Challenges: - UI panel showing list of trapped creatures (names, portraits, HP) - Mass release mechanics - View individual creature details - 15 separate storage slots - Breaking mirror releases all (destruction mechanic)

Implementation:

public class MirrorOfLifeTrapping : MagicalMirror
{
    public List<TrappedCreature> TrappedCreatures = new List<TrappedCreature>();
    public int MaxCapacity = 15;
    
    public void OnViewed(Character viewer)
    {
        if (TrappedCreatures.Count >= MaxCapacity)
            return; // Full
        
        // Automatic trap (Will DC 23)
        if (!SavingThrows.MakeWillSave(viewer, 23))
        {
            TrapCreature(viewer);
        }
    }
    
    private void TrapCreature(Character target)
    {
        TrappedCreature trapped = new TrappedCreature
        {
            Name = target.Name,
            Portrait = target.Portrait,
            CurrentHP = target.CurrentHP,
            MaxHP = target.MaxHP,
            SerializedData = SerializeCharacter(target)
        };
        
        TrappedCreatures.Add(trapped);
        RemoveFromCombat(target);
    }
    
    public void ShowTrappedCreaturesUI()
    {
        // Display UI panel
        TrappedCreaturesPanel panel = UIManager.ShowPanel<TrappedCreaturesPanel>();
        panel.PopulateList(TrappedCreatures);
    }
    
    public void ViewCreature(string name)
    {
        TrappedCreature creature = TrappedCreatures.Find(c => c.Name == name);
        if (creature != null)
        {
            // Show detailed view in mirror
            MirrorDisplay.ShowCreature(creature);
        }
    }
    
    public void ReleaseCreature(int index)
    {
        if (index < 0 || index >= TrappedCreatures.Count)
            return;
        
        Character released = DeserializeCharacter(TrappedCreatures[index].SerializedData);
        released.Attitude = Attitude.Hostile; // Always hostile
        
        TrappedCreatures.RemoveAt(index);
        AddToCurrentScene(released);
    }
    
    public void ReleaseAll()
    {
        for (int i = TrappedCreatures.Count - 1; i >= 0; i--)
        {
            ReleaseCreature(i);
        }
    }
    
    public void OnDestroyed()
    {
        ReleaseAll(); // Breaking mirror releases all
    }
}

UI Components:

public class TrappedCreaturesPanel : UIPanel
{
    public List<TrappedCreatureRow> Rows;
    
    public void PopulateList(List<TrappedCreature> creatures)
    {
        foreach (var creature in creatures)
        {
            TrappedCreatureRow row = Instantiate(rowPrefab);
            row.SetData(creature.Name, creature.Portrait, $"{creature.CurrentHP}/{creature.MaxHP}");
            row.OnReleaseClicked += () => mirror.ReleaseCreature(creatures.IndexOf(creature));
            Rows.Add(row);
        }
    }
}

Dependencies: - Creature Trapping System - UI Framework for trapped creatures panel - Mass release mechanics - Mirror destruction triggers release - Command word recognition

Time Estimate: 4 weeks (most complex item)

### 37. Mirror of Mental Prowess

Price: 175,000 gp
Complexity: ⭐⭐⭐⭐⭐

Why Artifact-Level: - 5 different powerful abilities - +2 enhancement to Int, Wis, Cha (temporary, 8 hours, 1/week) - Scrying (as spell, DC 19) - Detect Thoughts (DC 15) - Suggestion (DC 16) - Telepathy (120 ft range)

Implementation Challenges: - Multiple spell-like abilities with different DCs - Temporary ability score enhancement (8 hours) - Scrying requires vision system - Telepathy requires communication channel - Usage tracking (ability boost 1/week)

Implementation:

public class MirrorOfMentalProwess : MagicalMirror
{
    public bool AbilityBoostUsedThisWeek = false;
    
    public void GrantAbilityBoost(Character viewer)
    {
        if (!AbilityBoostUsedThisWeek)
        {
            viewer.AddTemporaryBonus(Ability.Intelligence, 2, duration: 480); // 8 hours = 480 rounds
            viewer.AddTemporaryBonus(Ability.Wisdom, 2, duration: 480);
            viewer.AddTemporaryBonus(Ability.Charisma, 2, duration: 480);
            
            AbilityBoostUsedThisWeek = true;
        }
    }
    
    public void Scry(Character target)
    {
        SpellEffects.Scrying(target, saveDC: 19, casterLevel: 17);
    }
    
    public void DetectThoughts(Character target)
    {
        SpellEffects.DetectThoughts(target, saveDC: 15);
    }
    
    public void Suggestion(Character target, string command)
    {
        SpellEffects.Suggestion(target, command, saveDC: 16);
    }
    
    public void UseTelepathy(Character target)
    {
        if (Distance(owner, target) <= 120)
        {
            TelepathyChannel.Establish(owner, target);
        }
    }
}

Dependencies: - Scrying spell implementation - Detect Thoughts spell - Suggestion spell - Telepathy communication system - Temporary ability score enhancements - Weekly usage reset

Time Estimate: 3.5 weeks

## COMPLEXITY SUMMARY TABLE

| Tier | Complexity | Items | Total Time | Priority |
| --- | --- | --- | --- | --- |
| 1 | ⭐⭐ | 8 | 2-3 weeks | HIGH |
| 2 | ⭐⭐⭐ | 18 | 13-18 weeks | MEDIUM-HIGH |
| 3 | ⭐⭐⭐⭐ | 10 | 20-30 weeks | MEDIUM |
| 4 | ⭐⭐⭐⭐⭐ | 3 | 9-12 weeks | LOW (Artifact) |
| TOTAL |  | 39 | 44-63 weeks |  |

Realistic Estimate (with parallelization): 16-20 weeks

## IMPLEMENTATION ORDER BY COMPLEXITY

### Phase 1: Quick Wins (Tier 1)

Build momentum with simple items that leverage existing systems.

Items: Carpets, Mantles of SR, Stone Horse, Periapt, Scarab, Bottle of Air, Wings, Robe of Blending

Time: 2-3 weeks

### Phase 2: Core Systems + Tier 2

Build planar travel, then implement dependent items.

Items: Amulet of Planes, Cubic Gate, Well of Many Worlds, Mantle of Faith, Robe of Stars, Lyre, Titan Weapons, Cloaks, Scarab of Protection, Divine items, Elemental Control

Time: 13-18 weeks

### Phase 3: Complex Multi-System (Tier 3)

Tackle items requiring significant integration.

Items: Efreeti Bottle, Iron Cobra, Horn of Valhalla, Apparatus of Kwalish, Mirror of Opposition

Time: 11-15 weeks

### Phase 4: Artifacts (Tier 4)

End-game legendary items.

Items: Iron Flask, Mirror of Life Trapping, Mirror of Mental Prowess

Time: 10-12 weeks

## KEY TAKEAWAYS

- Start with Tier 1 to build momentum and test systems

- Build Planar Travel early (unlocks 5 items)

- Build Creature Trapping mid-way (unlocks 3 artifact items)

- Leave artifacts for last (most complex, highest risk)

- Parallelization possible for independent items within same tier

- System reuse is key - building CreatureTrapSystem once enables 3 items

Document Version: 1.0
Last Updated: May 25, 2026