# Major Wondrous Items Priority Matrix

Project: DND35Prototype
Date: May 25, 2026
Purpose: Prioritize implementation order for maximum impact

## PRIORITY FRAMEWORK

### Evaluation Criteria

Each item is scored on 4 dimensions (1-5 scale):

1. Player Impact (1-5) - How useful/desirable is this item in actual gameplay? - Does it enable new strategies or dramatically enhance character power?

2. Implementation Complexity (1-5) - 1 = Trivial (< 1 day) - 2 = Simple (2-3 days) - 3 = Moderate (5-7 days) - 4 = Complex (2-3 weeks) - 5 = Artifact-level (3-4 weeks)

3. System Dependencies (0-3) - 0 = No new systems required - 1 = Minor new system or extension - 2 = Major new system required - 3 = Multiple major systems required

4. ROI Score - Calculated as: Player Impact / (Complexity + Dependencies) - Higher ROI = better return on development time

## COMPLETE PRIORITY MATRIX

| Item | Price (gp) | Impact | Complex | Deps | ROI | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Mantle of Spell Resistance SR 13 | 90,000 | 5 | 2 | 0 | 2.50 | P1 |
| Periapt of Proof Against Poison | 27,000 | 4 | 2 | 0 | 2.00 | P1 |
| Carpet of Flying 10×10 | 60,000 | 5 | 2 | 0 | 2.50 | P1 |
| Stone Horse (all 3 types) | 10k-28k | 4 | 2 | 0 | 2.00 | P1 |
| Wings of Flying | 54,000 | 4 | 2 | 0 | 2.00 | P1 |
| Amulet of the Planes | 120,000 | 5 | 3 | 2 | 1.00 | P2 |
| Cubic Gate | 164,000 | 5 | 3 | 2 | 1.00 | P2 |
| Well of Many Worlds | 82,000 | 3 | 3 | 2 | 0.60 | P2 |
| Mantle of Faith | 76,000 | 4 | 3 | 1 | 1.00 | P2 |
| Stone of Controlling Earth Elementals | 100,000 | 4 | 3 | 2 | 0.80 | P2 |
| Bowl of Commanding Water Elementals | 100,000 | 4 | 3 | 2 | 0.80 | P2 |
| Brazier of Commanding Fire Elementals | 100,000 | 4 | 3 | 2 | 0.80 | P2 |
| Censer of Controlling Air Elementals | 100,000 | 4 | 3 | 2 | 0.80 | P2 |
| Scarab of Protection | 38,000 | 4 | 3 | 1 | 1.00 | P2 |
| Robe of Stars | 58,000 | 3 | 3 | 2 | 0.60 | P2 |
| Iron Flask | 170,000 | 5 | 5 | 3 | 0.63 | P3 |
| Efreeti Bottle | 145,000 | 5 | 4 | 3 | 0.71 | P3 |
| Mirror of Life Trapping | 200,000 | 4 | 5 | 3 | 0.50 | P3 |
| Iron Cobra | 80,000 | 3 | 4 | 2 | 0.50 | P3 |
| Apparatus of Kwalish | 90,000 | 3 | 4 | 2 | 0.50 | P3 |
| Mirror of Opposition | 92,000 | 3 | 4 | 2 | 0.50 | P3 |
| Horn of Valhalla, Iron | 50,000 | 3 | 4 | 2 | 0.50 | P3 |
| Mirror of Mental Prowess | 175,000 | 3 | 5 | 3 | 0.38 | P4 |
| Lyre of Building | 13,000 | 2 | 3 | 1 | 0.50 | P4 |
| Mattock of the Titans | 23,348 | 2 | 3 | 1 | 0.50 | P4 |
| Maul of the Titans | 25,305 | 2 | 3 | 1 | 0.50 | P4 |
| Candle of Invocation | 8,400 | 3 | 3 | 2 | 0.60 | P4 |
| Incense of Meditation | 4,900 | 3 | 3 | 1 | 0.75 | P4 |
| Phylactery of Faithfulness | 1,000 | 2 | 3 | 2 | 0.40 | P4 |
| Robe of Blending | 8,400 | 2 | 2 | 0 | 1.00 | P4 |
| Cloak of the Bat | 26,000 | 3 | 3 | 1 | 0.75 | P4 |
| Mantle of Great Stealth | 242,000 | 4 | 3 | 1 | 1.00 | P4 |
| Scarab, Golembane | 2,500 | 2 | 2 | 0 | 1.00 | P4 |
| Bottle of Air | 7,250 | 2 | 2 | 0 | 1.00 | P4 |

## PRIORITY 1 (P1): QUICK WINS - HIGH IMPACT, LOW COMPLEXITY

Theme: Build on existing systems, high player value, fast implementation

Total Items: 8 (counting all variants)
Estimated Time: 2-3 weeks
ROI Range: 2.00-2.50

### Items List

#### 1. Mantle of Spell Resistance (5 variants)

Impact: 5/5 - SR is crucial for high-level magic defense
Complexity: 2/5 - SR system likely exists (Robe of Archmagi has SR 18)
Dependencies: 0 - Just verify SR stacking rules
Time: 1 day for all 5 variants

Why P1: - Spell Resistance is one of the most valuable defenses at high levels - Simple data-driven implementation (just different SR values) - Players will use these immediately - Enables survival against high-level casters

#### 2. Carpet of Flying (4 sizes)

Impact: 5/5 - Flight is universally useful, iconic item
Complexity: 2/5 - Flight mechanics likely exist
Dependencies: 0 - Vehicle/passenger tracking (simple)
Time: 1 day for all 4 sizes

Why P1: - Flight fundamentally changes exploration and combat - Bypasses terrain hazards - Party favorite item - Scales with party size (different carpet sizes)

#### 3. Periapt of Proof Against Poison

Impact: 4/5 - Complete poison immunity is powerful
Complexity: 2/5 - Single flag toggle
Dependencies: 0 - Poison system likely exists
Time: 0.5 days

Why P1: - Hard counter to poison-based enemies - Simple “set immunity flag” implementation - Valuable for dungeon crawling

#### 4. Stone Horse (3 types)

Impact: 4/5 - Reliable mounts with combat utility
Complexity: 2/5 - Figurine system likely exists from minor items
Dependencies: 0 - Reuse Figurines of Wondrous Power code
Time: 1 day for all 3 types

Why P1: - Mounts solve travel/mobility issues - Greater Destrier can fly (very useful) - Low implementation cost if figurine system exists

#### 5. Wings of Flying

Impact: 4/5 - Unlimited flight for one character
Complexity: 2/5 - Grant fly speed
Dependencies: 0 - Flight system exists
Time: 0.5 days

Why P1: - Personal flight is always useful - Wearable (doesn’t take up hands/actions like Carpet) - Simple implementation

### Additional P1 Items (Lower Impact)

- Robe of Blending - +10 Hide bonus (stealth builds)

- Scarab, Golembane - +2 vs golems, allow crits (niche but simple)

- Bottle of Air - Breathe underwater/toxic air (situational but simple)

## PRIORITY 2 (P2): CORE SYSTEMS - HIGH IMPACT, MODERATE COMPLEXITY

Theme: Implement foundational systems that unlock multiple items

Total Items: 13
Estimated Time: 8-10 weeks
ROI Range: 0.60-1.00

### System-Dependent Items

#### PLANAR TRAVEL SYSTEM (Implement Week 1-2)

Items Unlocked: 1. Amulet of the Planes (120,000 gp) - At-will plane shift 2. Cubic Gate (164,000 gp) - Gates to 6 planes 3. Well of Many Worlds (82,000 gp) - Random portals 4. Robe of Stars (58,000 gp) - Astral travel

Why P2: - Enables high-level planar adventures - Opens entire new gameplay dimension - 4 items depend on this system - Amulet and Cubic Gate are extremely powerful

#### ELEMENTAL SUMMONING SYSTEM (Implement Week 3)

Items Unlocked: 1. Stone of Controlling Earth Elementals (100,000 gp) 2. Bowl of Commanding Water Elementals (100,000 gp) 3. Brazier of Commanding Fire Elementals (100,000 gp) 4. Censer of Controlling Air Elementals (100,000 gp)

Why P2: - All 4 items use same system (efficient) - Elder Elementals are powerful combat allies - Control mechanics add tactical depth

#### MULTI-ABILITY ITEMS (No new systems, moderate complexity)

- Mantle of Faith (76,000 gp) - +5 saves + 4 spells/day

- Scarab of Protection (38,000 gp) - +4 saves + absorptions

Why P2: - High defensive value - Useful for clerics/divine casters - Moderate complexity but no major systems

## PRIORITY 3 (P3): ARTIFACT-LEVEL - HIGH COMPLEXITY, HIGH IMPACT

Theme: End-game legendary items requiring major systems

Total Items: 7
Estimated Time: 11-15 weeks
ROI Range: 0.50-0.71

### CREATURE TRAPPING SYSTEM (Implement Weeks 1-3)

Items Unlocked: 1. Iron Flask (170,000 gp) - Trap any creature 2. Efreeti Bottle (145,000 gp) - Summon efreeti, trap outsiders 3. Mirror of Life Trapping (200,000 gp) - Trap 15 creatures, UI

Why P3: - Extremely iconic items (especially Iron Flask) - Complex system required (serialization, save/load) - High player interest but significant dev time - Efreeti Bottle includes wish mechanics (very complex)

### CONSTRUCT GUARDIANS

- Iron Cobra (80,000 gp) - Autonomous guardian with poison

- Apparatus of Kwalish (90,000 gp) - Vehicle with lever controls

Why P3: - Unique gameplay (guardians, vehicle control) - Complex AI and control systems - Cool factor is high but niche utility

### ADVANCED MIRRORS

- Mirror of Opposition (92,000 gp) - Create evil duplicate

- Horn of Valhalla, Iron (50,000 gp) - Summon berserker army

Why P3: - Complex character duplication - Alignment inversion logic - Multiple temporary allies (Horn) - High complexity for moderate impact

## PRIORITY 4 (P4): NICHE UTILITY - SITUATIONAL USE

Theme: Specialized items for specific builds or situations

Total Items: 11
Estimated Time: 4-6 weeks
ROI Range: 0.38-1.00

### Divine/Caster Items

- Candle of Invocation (8,400 gp) - Gate + CL boost for divine casters

- Incense of Meditation (4,900 gp) - Spell preparation boost

- Phylactery of Faithfulness (1,000 gp) - Divine code checker

Why P4: - Divine caster only - Situational benefits - Complex divine code system (Phylactery)

### Titan Weapons & Tools

- Mattock of the Titans (23,348 gp) - Requires Str 19, excavation

- Maul of the Titans (25,305 gp) - Requires Str 23, sunder

- Lyre of Building (13,000 gp) - Fabricate spell (construction)

Why P4: - High Strength requirement limits users (Titan weapons) - Construction-focused (Lyre) - niche utility - Cool but not combat-essential

### Stealth & Utility

- Mantle of Great Stealth (242,000 gp) - +10 Hide/Move Silently, invisibility

- Cloak of the Bat (26,000 gp) - Polymorph into bat, fly

- Mirror of Mental Prowess (175,000 gp) - 5 mental abilities (scrying, etc.)

Why P4: - Stealth-focused (rogue/assassin builds) - Mental Prowess is artifact-level complexity but niche appeal - Lower priority than combat/survival items

## IMPLEMENTATION ROADMAP

### MONTH 1: P1 Quick Wins

Goal: Maximize player value with minimal dev time

Week 1: - Mantle of Spell Resistance (all 5) - Periapt of Proof Against Poison - Scarab, Golembane - Bottle of Air

Week 2: - Carpet of Flying (all 4 sizes) - Wings of Flying

Week 3: - Stone Horse (all 3 types) - Robe of Blending

Week 4: - Testing, bug fixes, loot integration

Deliverable: 8 items functional, players can use immediately

### MONTH 2-3: P2 Core Systems

Goal: Build foundational systems for planar travel and summoning

Weeks 1-2: Planar Travel System - Build plane database, travel mechanics - Amulet of the Planes - Cubic Gate - Well of Many Worlds - Robe of Stars

Week 3: Elemental Control System - Build summoning + control mechanics - Stone/Bowl/Brazier/Censer (all 4 elemental items)

Week 4-5: Multi-Ability Items - Mantle of Faith - Scarab of Protection

Week 6: Testing & Integration

Deliverable: 11 items, planar adventures enabled

### MONTH 4-6: P3 Artifacts

Goal: Implement legendary end-game items

Weeks 1-3: Creature Trapping System - Build serialization, trap mechanics - Iron Flask - Efreeti Bottle (including wish mechanics)

Weeks 4-5: Mirror of Life Trapping - Build UI for viewing trapped creatures - Mass release mechanics

Weeks 6-7: Constructs - Iron Cobra - Apparatus of Kwalish (vehicle + levers)

Weeks 8-9: Advanced Mirrors & Summoning - Mirror of Opposition - Horn of Valhalla (all 4 types)

Week 10: Testing & Polish

Deliverable: 7 artifact-level items complete

### MONTH 7: P4 Niche Items (Optional)

Goal: Round out the item collection

Weeks 1-2: - Divine items (Candle, Incense, Phylactery) - Titan weapons (Mattock, Maul) - Lyre of Building

Weeks 3-4: - Stealth items (Mantle of Great Stealth, Cloak of Bat) - Mirror of Mental Prowess

Deliverable: All 39 items complete

## DECISION MATRIX

Use this decision tree to determine implementation order:

START
├─ Does it build on existing systems? (No new systems)
│  ├─ YES → Is player impact high (4-5)?
│  │  ├─ YES → **P1** (Quick Win)
│  │  └─ NO → **P4** (Low Priority)
│  └─ NO → Does it unlock multiple items?
│     ├─ YES → **P2** (Core System)
│     └─ NO → Is it artifact-level complexity (5)?
│        ├─ YES → **P3** (Artifact)
│        └─ NO → **P2** or **P4** (depends on impact)

## RISK ASSESSMENT BY PRIORITY

### P1 Risks: LOW

- All items leverage existing systems

- Well-understood mechanics

- Fast implementation

- Mitigation: Thorough testing of SR stacking, flight mechanics

### P2 Risks: MEDIUM

- Planar Travel: New system, could break existing teleportation

  - Mitigation: Careful integration, separate plane-shift from teleport

- Elemental Summoning: Elder Elementals need balanced stats

  - Mitigation: Reference DMG stats exactly, playtest

### P3 Risks: HIGH

- Creature Trapping: Serialization bugs could corrupt saves

  - Mitigation: Extensive save/load testing, backup systems

- Mirror of Life Trapping UI: Could be performance issue with 15 creatures

  - Mitigation: Virtual scrolling, lazy loading portraits

- Efreeti Bottle Wishes: Wish spell is notoriously broken

  - Mitigation: Limit wish scope, DM approval required

### P4 Risks: LOW-MEDIUM

- Divine Code System (Phylactery): Complex logic for action evaluation

  - Mitigation: Start with simple tenets, expand later

- Mirror of Mental Prowess: 5 separate abilities, high integration cost

  - Mitigation: Implement abilities one at a time

## SUCCESS METRICS

### After P1 (Month 1):

- ☐ 8 items functional

- ☐ Player feedback: “I want to use these items”

- ☐ No major bugs

- ☐ Loot tables updated

### After P2 (Month 3):

- ☐ 19 total items functional

- ☐ Planar travel working (no crashes, correct environmental effects)

- ☐ Elementals balanced in combat

- ☐ Players using planar items for exploration

### After P3 (Month 6):

- ☐ 26 total items functional

- ☐ Creature trapping works through save/load

- ☐ Iron Flask is iconic/fun to use

- ☐ No performance issues with Mirror UI

### After P4 (Month 7):

- ☐ All 39 items complete

- ☐ Comprehensive testing complete

- ☐ Documentation updated

- ☐ Ready for release

## BUDGET ALLOCATION

Total Estimated Time: 28-30 weeks (7 months)

By Priority: - P1: 2-3 weeks (8% of total time, 21% of items) - P2: 8-10 weeks (32% of total time, 33% of items) - P3: 11-15 weeks (48% of total time, 18% of items) - P4: 4-6 weeks (16% of total time, 28% of items)

Recommendation: - Minimum Viable Product (MVP): P1 + P2 = 10-13 weeks - Delivers 19 most impactful items - Includes major systems (planar travel, summoning) - 65% player value for 40% dev time

- Full Release: P1 + P2 + P3 = 21-28 weeks

  - Delivers 26 items including artifacts

  - All major systems complete

  - Can defer P4 to post-release updates

## DEPENDENCY GRAPH

P1: Quick Wins (No dependencies)
└─ Mantle SR, Carpet, Periapt, Stone Horse, Wings, etc.

P2: Core Systems
├─ Planar Travel System
│  └─ Amulet of Planes, Cubic Gate, Well, Robe of Stars
├─ Elemental Summoning System
│  └─ Stone, Bowl, Brazier, Censer (4 items)
└─ Multi-Ability Items (independent)
   └─ Mantle of Faith, Scarab of Protection

P3: Artifacts
├─ Creature Trapping System
│  ├─ Iron Flask
│  ├─ Efreeti Bottle
│  └─ Mirror of Life Trapping (+ UI)
├─ Construct AI System
│  ├─ Iron Cobra
│  └─ Apparatus of Kwalish
└─ Mirror Mechanics
   ├─ Mirror of Opposition
   └─ Mirror of Mental Prowess

P4: Niche Items (independent or small systems)
└─ Divine, Titan Weapons, Stealth items

## FINAL RECOMMENDATIONS

### PHASE 1 (Immediate - Month 1):

Implement P1 items only. These give maximum player satisfaction with minimum dev time. Get these into players’ hands quickly for feedback.

### PHASE 2 (Months 2-3):

Build Planar Travel System and Elemental Summoning. These are high-impact systems that unlock 11 items and enable planar adventures.

### PHASE 3 (Months 4-6):

Implement Creature Trapping System and artifacts. These are end-game content and can be released later once core systems are stable.

### PHASE 4 (Month 7 - Optional):

Polish and add P4 niche items. These can be added in post-release updates based on player demand.

Document Version: 1.0
Last Updated: May 25, 2026
Status: Ready for Review