# D&D 3.5e Magic Rings — Executive Summary & Roadmap

Consolidated from 4 planning documents | Generated 2026-05-24
Source: DMG 3.5e pp. 229–233 (Core Rules Only)

## At a Glance

| Metric | Value |
| --- | --- |
| Distinct ring types | 33 |
| Total item variants (counting +1–+5, energy types, etc.) | 47 |
| Implementation tiers | 4 |
| New systems required | 7 (4 major, 3 minor) |
| New files to create | 8 |
| Existing files to modify | 10+ |
| Estimated total effort | 8–10 weeks |
| Quick wins (Day 1–2) | 5 rings (Protection, Energy Resist, Evasion, FoM, Force Shield) |
| Rings using existing systems only | 15 (45%) |

## Current Codebase Status

### ✅ Already Working

- Ring equipment slots — EquipSlot.LeftRing, EquipSlot.RightRing, EquipSlot.EitherRing

- Inventory slots wired — Inventory.LeftRingSlot, Inventory.RightRingSlot

- UI ring slots — “L RING” / “R RING” displayed in both InventoryUI and PreCombatInventoryUI

- Spell effect ticking — GameManager already ticks ring slots for item spell durations

- Key stats/systems — DeflectionBonus, DamageResistances, HasEvasion, FoM spell, Invisibility, Blink, Telekinesis, Wish system, Spell Turning, wand charge system, staff charge system, spell slot system

### ❌ Missing

- No ring items registered in ItemDatabase

- No ring stat effects in RecalculateStats()

- No ring-specific ItemData fields

- No ring activation system (command word / use-activated)

- No RingFactory (unlike WandFactory/PotionFactory/ScrollFactory)

## Complexity Distribution

⭐      Simple (12 rings / 36%)    — static flags and bonuses
⭐⭐     Low    ( 9 rings / 27%)    — simple abilities, existing spells
⭐⭐⭐    Medium ( 5 rings / 15%)    — daily tracking, spell slot mods
⭐⭐⭐⭐   High   ( 4 rings / 12%)    — new subsystems required
⭐⭐⭐⭐⭐  V.High ( 3 rings /  9%)    — multiple new systems + AI

### By Activation Type

| Type | Count | % |
| --- | --- | --- |
| Continuous Passive | 18 | 55% |
| Command Word Active | 7 | 21% |
| Charged/Expendable | 3 | 9% |
| Spell Storage | 3 | 9% |
| Multi-Power Complex | 2 | 6% |

## Priority Quadrant Analysis

### 🟢 Q1: High Impact / Low Complexity — DO FIRST (15 rings, 45%)

Rings of Protection, Resistance, Freedom of Movement, Evasion, Force Shield, Energy Resistance, Wizardry I–IV, Invisibility, Blinking, Counterspells, Sustenance, Climbing, Jumping, Swimming, Mind Shielding. > Est. effort: 1–2 weeks

### 🟡 Q2: High Impact / High Complexity — PLAN CAREFULLY (5 rings, 15%)

Spell Storing (Minor/Standard/Major), Regeneration, Spell Turning. > Est. effort: 2–3 weeks

### 🔵 Q3: Low Impact / Low Complexity — FILL IN GAPS (4 rings, 12%)

Feather Falling, Animal Friendship, Chameleon Power, Water Walking. > Est. effort: 3–5 days

### 🔴 Q4: Low Impact / High Complexity — DEFER (9 rings, 27%)

Ram, Telekinesis, Friend Shield, Shooting Stars, X-Ray Vision, Three Wishes, Elemental Command ×4, Djinni Calling. > Est. effort: 3–4 weeks

## Top 10 Priority Rings (by Impact × Simplicity Score)

| Rank | Ring | Score | Why |
| --- | --- | --- | --- |
| 1 | Protection +1–+5 | 25 | DeflectionBonus field exists; highest-impact ring |
| 2 | Resistance (Minor/Major/Greater) | 25 | Save bonus fields exist |
| 3 | Freedom of Movement | 20 | FoM spell already implemented |
| 4 | Evasion | 20 | Single flag: HasEvasion = true |
| 5 | Force Shield | 20 | ShieldBonus field exists |
| 6 | Energy Resistance (15 variants) | 16 | DamageResistances dict exists |
| 7 | Wizardry I–IV | 16 | High value for spellcasters |
| 8 | Invisibility | 16 | Existing spell + introduces command word pattern |
| 9 | Blinking | 16 | Existing spell, reuses command word pattern |
| 10 | Counterspells | 16 | Reactive trigger, unique gameplay |

## Required New Systems (7 Total)

| # | System | Effort | Unlocks | Priority |
| --- | --- | --- | --- | --- |
| 1 | Ring Equipment Framework | 2–3 days | ALL 33 rings | 🔴 CRITICAL |
| 2 | Command Word Activation | 2 days | 9 Tier 2 rings | 🟠 HIGH |
| 3 | Ring Charge Tracking | 1 day | Ram, Three Wishes | 🟠 HIGH |
| 4 | Spell Slot Doubling | 3 days | Wizardry I–IV | 🟠 HIGH |
| 5 | Spell Storage | 4–5 days | Spell Storing, Counterspells | 🟡 MEDIUM |
| 6 | Daily Use Tracking | 2 days | Shooting Stars, Spell Turning | 🟡 MEDIUM |
| 7 | Elemental Dominance | 5–7 days | Elemental Command ×4 | 🟢 LOW |

Total new system effort: ~19–23 days

## 4-Sprint Implementation Roadmap

### Sprint 1 — Foundation + Quick Wins (Weeks 1–2)

| Deliverable | Details |
| --- | --- |
| Ring Framework | RingFactory.cs, RingDatabase.cs, RingDefinition.cs, ItemData ring fields |
| RecalculateStats integration | Ring slots processed for passive bonuses |
| Command Word Activation UI | Reusable for all active rings |
| 15 rings functional | Protection, Energy Resistance, Evasion, FoM, Force Shield, Invisibility, Blinking, Wizardry, Counterspells, + 6 flag/skill rings |

### Sprint 2 — Active & Moderate Rings (Weeks 3–4)

| Deliverable | Details |
| --- | --- |
| Spell Storage subsystem | Reusable for other item types |
| Charge depletion system | Extends wand pattern |
| 8 more rings (23 total) | Spell Storing Minor/Std, Regeneration, Feather Falling, Animal Friendship, Chameleon Power, Ram, Telekinesis |

### Sprint 3 — Complex Rings (Weeks 5–7)

| Deliverable | Details |
| --- | --- |
| Spell reflection system | For Spell Turning |
| Multi-ability ring framework | For Shooting Stars |
| Paired item prototype | For Friend Shield |
| 6 more rings (29 total) | Spell Storing Major, Spell Turning, Water Walking, Three Wishes, Shooting Stars, Friend Shield |

### Sprint 4 — Legendary Rings (Weeks 8–10)

| Deliverable | Details |
| --- | --- |
| Elemental Command framework | 4 variants sharing one system |
| Summoning/Calling subsystem | For Djinni Calling |
| 4 more rings (33 total) | X-Ray Vision, Elemental Command ×4, Djinni Calling |

## Quick Wins (Implement in First 2 Days)

These 5 rings can be implemented almost immediately once the Ring Framework exists, because every stat field they need is already in the codebase:

- Ring of Protection +1–+5 → set DeflectionBonus (already used by Shield of Faith)

- Ring of Evasion → set HasEvasion = true (already used by Rogue/Monk)

- Ring of Energy Resistance (15 variants) → add to DamageResistances dict

- Ring of Freedom of Movement → apply existing FoM continuous buff

- Ring of Force Shield → set ShieldBonus = 2 when toggled active

## Dependency Tree (Simplified)

Ring Equipment Framework ← MUST BUILD FIRST
│
├─► Passive Rings (Tier 1) ← existing stat systems
│
├─► Command Word Activation System
│   ├─► Spell-Like Rings (Invisibility, Blink, Telekinesis, etc.)
│   └─► Charged Rings (Ram, Three Wishes)
│
├─► Spell Slot Doubling → Wizardry I–IV
│
├─► Spell Storage System → Spell Storing, Counterspells
│
├─► Daily Use Tracking → Shooting Stars, Spell Turning
│
└─► Summoning + Elemental Dominance → Djinni Calling, Elemental Command ×4

## Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| RecalculateStats() ring integration breaks existing gear | Medium | High | Unit test all equipment before/after |
| Command activation UI delays | Medium | Medium | Stub with auto-activate; add UI later |
| Spell storage system scope creep | High | Medium | Implement Minor first, gate Major behind it |
| Elemental Command scope explosion | High | High | Implement as simplified stat rings first; add modes incrementally |
| Ring of Three Wishes balance issues | Low | High | Gate behind DM confirmation dialog |

## File Impact Summary

### 8 New Files

RingDefinition.cs              — Data structure for ring definitions
RingDatabase.cs                — Registry of all 33 ring types
RingFactory.cs                 — Ring item generation
RingEffectType.cs              — Enum for ring effect types
SpellStorageData.cs            — Spell storage for rings
RingActivationPanel.cs         — Ring activation UI
SpellStorageUI.cs              — Spell store/retrieve UI
ElementalDominanceSystem.cs    — Elemental command framework

### 10+ Modified Files

ItemData.cs                    — Ring-specific fields
Inventory.cs                   — RecalculateStats() ring processing
ItemDatabase.cs                — CloneItem() ring field copying
GameManager.cs                 — TryUseItem() ring branch
SceneBootstrap.cs              — RingDatabase initialization
CharacterStats.cs              — Ring-derived stats
ItemIDs.cs                     — Ring item ID constants
PreCombatInventoryUI.cs        — Ring tooltip updates
InventoryUI.cs                 — Ring display
SpellSlotCalculator.cs         — Wizardry doubling logic

Executive summary consolidating: rings_implementation_plan.md, rings_by_complexity.md, ring_systems_required.md, rings_priority_matrix.md