# Magic Rings Priority Matrix — Impact vs Complexity Analysis

Source: D&D 3.5e Dungeon Master’s Guide (pp. 229–233), Core Rules Only
Project: /home/ubuntu/dnd35prototype
Date: 2026-05-24

## Scoring Methodology

### Impact Score (1–5)

How much value the ring adds to gameplay and player experience:

| Score | Label | Criteria |
| --- | --- | --- |
| 5 | Critical | Core combat/survival mechanic, used constantly, iconic D&D item |
| 4 | High | Frequently useful, significant tactical value, broad applicability |
| 3 | Moderate | Situationally valuable, enhances specific builds or encounters |
| 2 | Low | Niche use cases, rarely changes outcomes |
| 1 | Minimal | Flavor/RP item, almost never mechanically relevant |

### Complexity Score (1–5)

Implementation difficulty considering existing systems:

| Score | Label | Criteria |
| --- | --- | --- |
| 1 | Trivial | Single stat modifier, existing system handles it |
| 2 | Simple | Few stat mods or one conditional trigger |
| 3 | Moderate | New UI/activation needed, multiple interacting effects |
| 4 | Hard | New subsystem required, complex state management |
| 5 | Very Hard | Multiple new systems, heavy AI/spell integration |

### Priority Score Formula

Priority Score = Impact × (6 - Complexity)

- Maximum possible: 5 × 5 = 25 (high impact, trivial complexity)

- Minimum possible: 1 × 1 = 1 (minimal impact, very hard complexity)

Higher score = implement sooner.

## Complete Priority Matrix

### Sorted by Priority Score (Descending)

| Rank | Ring | Impact | Complexity | Priority Score | Tier | New Systems Needed |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Protection +1 to +5 | 5 | 1 | 25 | T1 | None — DeflectionBonus exists |
| 2 | Resistance, Minor/Major/Greater | 5 | 1 | 25 | T1 | None — save bonus fields exist |
| 3 | Freedom of Movement | 5 | 2 | 20 | T1 | None — spell already exists |
| 4 | Evasion | 4 | 1 | 20 | T1 | None — HasEvasion exists |
| 5 | Force Shield | 4 | 1 | 20 | T1 | None — ShieldBonus exists |
| 6 | Counterspells | 4 | 2 | 16 | T2 | Counterspell trigger system |
| 7 | Invisibility | 4 | 2 | 16 | T2 | Command activation UI |
| 8 | Spell Storing, Minor | 4 | 3 | 12 | T3 | Spell storage system |
| 9 | Sustenance | 3 | 1 | 15 | T1 | None (if hunger not tracked) |
| 10 | Climbing | 3 | 1 | 15 | T1 | None — competence bonus to Climb |
| 11 | Jumping | 3 | 1 | 15 | T1 | None — competence bonus to Jump |
| 12 | Swimming | 3 | 1 | 15 | T1 | None — competence bonus to Swim |
| 13 | Feather Falling | 3 | 2 | 12 | T1 | Auto-trigger on fall detection |
| 14 | Mind Shielding | 3 | 1 | 15 | T1 | None — immunity flags |
| 15 | Water Walking | 2 | 2 | 8 | T1 | Movement system hook |
| 16 | Animal Friendship | 3 | 2 | 12 | T2 | Charm animal mechanics |
| 17 | Chameleon Power | 3 | 2 | 12 | T2 | Stealth bonus + activation |
| 18 | Energy Resistance, Minor/Major/Greater | 4 | 2 | 16 | T1 | None — DamageResistances exists |
| 19 | Blinking | 4 | 2 | 16 | T2 | Command activation UI |
| 20 | Spell Turning | 4 | 4 | 8 | T3 | SR-like reflection system |
| 21 | Ram | 3 | 3 | 9 | T2 | Charge-based ranged force attack |
| 22 | Wizardry (I–IV) | 4 | 2 | 16 | T1 | Bonus spell slot system |
| 23 | Regeneration | 4 | 3 | 12 | T3 | Fast healing + regrowth system |
| 24 | Telekinesis | 3 | 3 | 9 | T2 | Command activation + spell link |
| 25 | X-Ray Vision | 2 | 4 | 4 | T3 | Vision/wall-piercing rendering |
| 26 | Friend Shield (pair) | 2 | 3 | 6 | T3 | Paired item + damage sharing |
| 27 | Shooting Stars | 3 | 4 | 6 | T3 | Multiple activated abilities, area effects |
| 28 | Spell Storing, Major | 4 | 4 | 8 | T3 | Extended spell storage system |
| 29 | Three Wishes | 3 | 4 | 6 | T4 | WishExecutor exists, needs charge depletion |
| 30 | Djinni Calling | 2 | 5 | 2 | T4 | Planar ally summoning AI |
| 31 | Elemental Command | 3 | 5 | 3 | T4 | Multi-mode activated abilities, summon system |
| 32 | Air/Earth/Fire/Water | 3 | 5 | 3 | T4 | (Variants of Elemental Command) |
| 33 | Spell Storing (standard) | 4 | 3 | 12 | T3 | Spell storage system |

## Priority Quadrant Analysis

### 🟢 Quadrant 1: HIGH IMPACT / LOW COMPLEXITY — Implement First

Priority Score ≥ 15

| Ring | I | C | PS | Notes |
| --- | --- | --- | --- | --- |
| Protection +1–+5 | 5 | 1 | 25 | Single field: DeflectionBonus |
| Resistance (all) | 5 | 1 | 25 | Single field per save type |
| Freedom of Movement | 5 | 2 | 20 | Existing spell, continuous |
| Evasion | 4 | 1 | 20 | Existing HasEvasion flag |
| Force Shield | 4 | 1 | 20 | Existing ShieldBonus field |
| Energy Resistance (all) | 4 | 2 | 16 | Existing DamageResistances dict |
| Wizardry I–IV | 4 | 2 | 16 | Bonus spell slots per level |
| Counterspells | 4 | 2 | 16 | Reactive trigger |
| Invisibility | 4 | 2 | 16 | Existing spell + command UI |
| Blinking | 4 | 2 | 16 | Existing spell + command UI |
| Sustenance | 3 | 1 | 15 | Immunity flag |
| Climbing | 3 | 1 | 15 | +10 competence to Climb |
| Jumping | 3 | 1 | 15 | +10 competence to Jump |
| Swimming | 3 | 1 | 15 | +10 competence to Swim |
| Mind Shielding | 3 | 1 | 15 | Immunity flags |

Total: 15 rings | Est. effort: 1–2 weeks

### 🟡 Quadrant 2: HIGH IMPACT / HIGH COMPLEXITY — Plan Carefully

Impact ≥ 4, Complexity ≥ 3

| Ring | I | C | PS | Notes |
| --- | --- | --- | --- | --- |
| Spell Storing (Minor) | 4 | 3 | 12 | Needs spell storage subsystem |
| Spell Storing (Standard) | 4 | 3 | 12 | Same system, higher level cap |
| Spell Storing (Major) | 4 | 4 | 8 | Same system, highest level cap |
| Regeneration | 4 | 3 | 12 | Fast healing + limb regrowth |
| Spell Turning | 4 | 4 | 8 | SR + reflection tracking |

Total: 5 rings | Est. effort: 2–3 weeks

### 🔵 Quadrant 3: LOW IMPACT / LOW COMPLEXITY — Fill In Gaps

Impact ≤ 3, Complexity ≤ 2

| Ring | I | C | PS | Notes |
| --- | --- | --- | --- | --- |
| Feather Falling | 3 | 2 | 12 | Auto-trigger, simple |
| Animal Friendship | 3 | 2 | 12 | Charm animal 1/day |
| Chameleon Power | 3 | 2 | 12 | Stealth bonus + disguise |
| Water Walking | 2 | 2 | 8 | Movement flag |

Total: 4 rings | Est. effort: 3–5 days

### 🔴 Quadrant 4: LOW IMPACT / HIGH COMPLEXITY — Defer or Simplify

Impact ≤ 3, Complexity ≥ 3

| Ring | I | C | PS | Notes |
| --- | --- | --- | --- | --- |
| Ram | 3 | 3 | 9 | Charge-based ranged attack |
| Telekinesis | 3 | 3 | 9 | Spell link + activation |
| Friend Shield | 2 | 3 | 6 | Paired item system |
| Shooting Stars | 3 | 4 | 6 | Multiple complex abilities |
| X-Ray Vision | 2 | 4 | 4 | Rendering system needed |
| Three Wishes | 3 | 4 | 6 | WishExecutor helps, but charges |
| Elemental Command (×4) | 3 | 5 | 3 | Most complex rings in game |
| Djinni Calling | 2 | 5 | 2 | Full summoning AI needed |

Total: 9 rings | Est. effort: 3–4 weeks

## Recommended Implementation Order

### Sprint 1: Foundation + Quick Wins (Week 1–2)

Goal: Ring infrastructure + all Quadrant 1 rings

| Order | Ring | PS | Why First |
| --- | --- | --- | --- |
| 1 | Protection +1–+5 | 25 | Highest PS, tests slot system |
| 2 | Resistance (Minor/Major/Greater) | 25 | Same pattern, save bonuses |
| 3 | Evasion | 20 | Single flag flip |
| 4 | Force Shield | 20 | Single stat mod |
| 5 | Freedom of Movement | 20 | Tests continuous spell effect |
| 6 | Energy Resistance (all) | 16 | Existing damage resistance system |
| 7 | Wizardry I–IV | 16 | Important for casters |
| 8 | Invisibility | 16 | First command-word ring |
| 9 | Blinking | 16 | Second command-word ring |
| 10 | Counterspells | 16 | Reactive trigger pattern |
| 11–15 | Sustenance, Climbing, Jumping, Swimming, Mind Shielding | 15 | Simple stat/flag rings |

Deliverables: - RingFactory / RingDatabase — ring registration pipeline - RecalculateStats() updated to process ring slots - Command-word activation UI (reusable for all future rings) - 15+ rings fully functional

### Sprint 2: Moderate Systems (Week 3–4)

Goal: Quadrant 2 + Quadrant 3 rings

| Order | Ring | PS | Why Now |
| --- | --- | --- | --- |
| 16 | Spell Storing (Minor) | 12 | Builds spell storage system |
| 17 | Spell Storing (Standard) | 12 | Extends same system |
| 18 | Regeneration | 12 | Fast healing ticker |
| 19 | Feather Falling | 12 | Auto-trigger pattern |
| 20 | Animal Friendship | 12 | Charm effect 1/day |
| 21 | Chameleon Power | 12 | Stealth + disguise |
| 22 | Ram | 9 | Charge-based force attack |
| 23 | Telekinesis | 9 | Links to existing spell |

Deliverables: - Spell storage subsystem (reusable for other items) - Charge depletion system - Auto-trigger framework - 8 more rings functional (23 total)

### Sprint 3: Complex Rings (Week 5–7)

Goal: Quadrant 2 remainder + select Quadrant 4

| Order | Ring | PS | Why Now |
| --- | --- | --- | --- |
| 24 | Spell Storing (Major) | 8 | Extends existing storage system |
| 25 | Spell Turning | 8 | SR + reflection |
| 26 | Water Walking | 8 | Movement hook |
| 27 | Three Wishes | 6 | WishExecutor exists |
| 28 | Shooting Stars | 6 | Multi-ability ring |
| 29 | Friend Shield | 6 | Paired item prototype |

Deliverables: - Spell reflection system - Wish charge depletion - Multi-ability ring framework - 6 more rings (29 total)

### Sprint 4: Legendary Rings (Week 8–10)

Goal: Remaining Quadrant 4 — defer if needed

| Order | Ring | PS | Notes |
| --- | --- | --- | --- |
| 30 | X-Ray Vision | 4 | May simplify to skill bonus |
| 31 | Elemental Command (Air) | 3 | Template for all variants |
| 32 | Elemental Command (Earth/Fire/Water) | 3 | Clone + customize |
| 33 | Djinni Calling | 2 | Requires summoning AI |

Deliverables: - Elemental command multi-mode framework - Summoning/calling subsystem - All 33 ring types complete

## Summary Statistics

| Metric | Value |
| --- | --- |
| Total Rings | 33 types (47 variants) |
| Average Priority Score | 12.1 |
| Median Priority Score | 12 |
| Highest Priority | Protection, Resistance (25) |
| Lowest Priority | Djinni Calling (2) |
| Quadrant 1 (do first) | 15 rings (45%) |
| Quadrant 2 (plan carefully) | 5 rings (15%) |
| Quadrant 3 (fill gaps) | 4 rings (12%) |
| Quadrant 4 (defer) | 9 rings (27%) |
| Rings using only existing systems | 15 (45%) |
| Rings needing command activation UI | 8 (24%) |
| Rings needing new subsystems | 10 (30%) |
| Estimated total effort | 8–10 weeks |

## Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| RecalculateStats() ring integration breaks existing gear | Medium | High | Unit test all existing equipment before/after |
| Command activation UI delays | Medium | Medium | Stub with auto-activate; add UI later |
| Spell storage system scope creep | High | Medium | Implement Minor first, gate Major behind it |
| Elemental Command scope explosion | High | High | Implement as simplified stat rings first; add modes incrementally |
| Ring of Three Wishes balance issues | Low | High | Gate behind DM confirmation dialog |

This matrix should be reviewed after Sprint 1 completion. Actual complexity may shift once the ring infrastructure is built and shared systems are available for reuse.